# Customer Meeting

Customer meeting date to demo this iteration.

Our next meeting with client is on 29-March-2022 at 4:45 pm

### Meeting notes from the previous client meeting:

- Gave the demo for iteration1 implementation

- Got approval from the client

- Discussed on improvements and add-on features in analysis display screen. But decided not to include them in MVP of the product

- Decided to implement host side event creation implementation for iteration2

## User Stories Implemented

User stories implemented in this iteration.

User stories we implemented in this iteration are:

- User Story: As a host, I want to create a event

- User Story: As a host, I want to add and customize questions in events

- User Story: As a host, I want to add points to the answer options.

- User story: As a host, I want to see a list of all events I have created.

We have implemented all the user stories we planned to implement for this iteration.

# Tasks Accomplished.

Tasks accomplished in iteration2:

- Meeting with client and demo iteration1 changes

- Create models as per the DB model diagram at https://lucid.app/lucidchart/901b0e43-df07-48df-bdc9-1ae8d9c21f7c/edit?invitationId=inv_9b5c53ff-65f9-4977-80c7-e0b6e4731c41&page=J960fNmy6zCK#

- Developed API for adding events for hosts

- Developed API for adding questions for hosts

- Developed API for reading events created by hosts

- Developed API for getting list of questions and answer options for a given event id

- Developed BDDs and TDDs for the above 4 apis

- Developed frontend UI for creating events

- Developed frontend UI for viewing events

- Developed frontend for creating questions and answer options

- Developed frontend for viewing list of questions and answer options

- Developed BDDs and TDDs for frontend

# TESTS

## Backend

Results: BDDs test results for backend apis

Backend TDDs

Coverage: Backend tests with 97% coverage.

The instructions to get coverage report is mentioned in ReadMe of repo: https://github.com/Privilege-walk/back-end.git

Steps to Run backend tests:

- Git clone the backend repo

  - git clone https://github.com/Privilege-walk/back-end.git

- Install requirements

  - Look at the Running instructions mentioned in ReadMe at https://github.com/Privilege-walk/back-end.git

  - Once you create and activate virtualenv install the requirements using command

    - pip3 install -r requirements.txt

- Run BDDs

  - We used ‘behave’ to create BDDs for the features and scenarios as we are developing backend in Django

  - The BDDs can be run at once by using below command:

    - python manage.py behave

- Run TDDs

  - All the TDDs for all apis scenarios can be tested using the command

    - python manage.py test

For more detailed explanation on instructions to run tests for backend are mentioned in ReadMe of the repo: https://github.com/Privilege-walk/back-end.git

## FRONTEND

TDDs:

Coverage: TDDs frontend test coverage

Results: for TDDs

BDDs

Results:

STEPS

Steps to Run frontend tests:

- Clone the repository and switch to the root of the repository.

  - git clone https://github.com/Privilege-walk/front-end.git

  - cd front-end

- Install npm packages.

  - npm install

- RUN TDDs.

  - npm run test

- RUN BDDs

  - Make sure frontend is up by running.

    - npm start

  - Make sure the back-end is running by (I’m assuming you’ve cloned the backend repository and installed requirements. See steps 1 and 2 below in “Steps to Run backend tests”):

    - python manage.py runserver

  - Run BDD tests by running.

    - npm run test-bdd

For more detailed steps please checkout README for frontend: https://github.com/Privilege-walk/front-end/blob/main/README.md

# LINKS

Pivotal Tracker: https://www.pivotaltracker.com/n/projects/2556087

GitHub Repo Backend: https://github.com/Privilege-walk/back-end

GitHub Repo Frontend: https://github.com/Privilege-walk/front-end
GitHub Repo Project: https://github.com/Privilege-walk/privilege-walk
Heroku Deployment backend: https://privilegewalkbe.herokuapp.com/
Heroku Deployment project: https://privilegewalk.herokuapp.com/