# Customer Meeting

Customer meeting date to demo this iteration.

Our next meeting with the client is on 12-April-2022 at 4:45 pm

### Meeting notes from the previous client meeting:

- Discussion on the idea of showing comparison per response graph to participants

  - Dr. Thomas said this graph needs a lot of cognitive effort to understand

  - No need to have this graph as the information shown is not much use for the participant

  - Instead, focus on the bar graph showing the summary of responses of participants. Rainbow colors? Shapes? Min-max labels?

- Can we convert the bar graph to a pie chart?

  - Dr. Thomas: Yes but the linear relationship is not shown in a pie chart

- Rescheduled the meeting to some other time between 12:30 pm to 3:30 pm

## User Stories Implemented

User stories are implemented in this iteration.

User stories we implemented in this iteration are:

- User Story: As a host, before the event, I wish to be able to click start to allow participants to now start an event.

- User Story: As a host, before the event, I wish to see how many people have joined the event

- User Story: As a host, during the event, I wish to see the current questions users are answering.

- User Story: As a host, before the event, I wish to display a QR code that people can use to join

- User Story: As a participant, I wish to see the questions answered so far and how many are left, so that I can know how many questions do I still need to answer

- User story: As a participant, I want to be shown a QR code, that I can scan to join a live event

- User Story: As a host, I want to host the event live

- User story: As a participant, I want to see a question and possible answer choices, so that I can answer a question and participate in the study.

- User Story: As a host, before the event, I wish to give participants a link to join the event.

- User Story: As a host, during the event, I wish to be able to click next to show the next question.

- User story: As a participant, I want to be shown a link, that I can use to join a live event.

We have implemented all the user stories we planned to implement for this iteration.

# TESTS

## Backend

Results: BDDs test results for backend apis

Backend TDDs

Coverage: Backend tests with 99% coverage.

The instructions to get coverage report is mentioned in ReadMe of repo: https://github.com/Privilege-walk/back-end.git

Steps to Run backend tests:

- Git clone the backend repo

  - git clone https://github.com/Privilege-walk/back-end.git

- Install requirements

  - Look at the Running instructions mentioned in ReadMe at https://github.com/Privilege-walk/back-end.git

  - Once you create and activate virtualenv install the requirements using command

    - pip3 install -r requirements.txt

- Run BDDs

  - We used ‘behave’ to create BDDs for the features and scenarios as we are developing backend in Django

  - The BDDs can be run at once by using below command:

    - python manage.py behave

- Run TDDs

  - All the TDDs for all apis scenarios can be tested using the command

    - python manage.py test

For more detailed explanation on instructions to run tests for backend are mentioned in ReadMe of the repo: https://github.com/Privilege-walk/back-end.git

## FRONTEND

TDDs:

Coverage: TDDs frontend test coverage

Results: for TDDs

BDDs

Results:

STEPS

Steps to Run frontend tests:

- Clone the repository and switch to the root of the repository.

  - git clone https://github.com/Privilege-walk/front-end.git

  - cd front-end

- Install npm packages.

  - npm install

- RUN TDDs.

  - npm run test

- RUN BDDs

  - Make sure frontend is up by running.

    - npm start

  - Make sure the back-end is running by (I’m assuming you’ve cloned the backend repository and installed requirements. See steps 1 and 2 below in “Steps to Run backend tests”):

    - python manage.py runserver

  - Run BDD tests by running.

    - npm run test-bdd

For more detailed steps please checkout README for frontend: https://github.com/Privilege-walk/front-end/blob/main/README.md

# LINKS

Pivotal Tracker: https://www.pivotaltracker.com/n/projects/2556087

GitHub Repo Backend: https://github.com/Privilege-walk/back-end

GitHub Repo Frontend: https://github.com/Privilege-walk/front-end
GitHub Repo Project: https://github.com/Privilege-walk/privilege-walk
Heroku Deployment backend(old): https://privilegewalkbe.herokuapp.com/
Heroku Deployment project: https://privilegewalk.herokuapp.com/

Backend deployed in AWS and is available at: http://54.157.248.16:8000/
Code Climate Frontend: https://codeclimate.com/github/Privilege-walk/front-end

Code Climate Backend: https://codeclimate.com/github/Privilege-walk/back-end